Work Breakdown Structure (WBS)

Date 02/13/21

**Project Name: SAP ERP Implmentation**

1. Main category 1: Implement SAP for the Procurement department

1.1 Subcategory: Meet with users and develop an average use case

1.2 Subcategory: Generate use case diagram

1.2.1 Sub-subcategory: Review user’s stories and comments

1.2.2 Sub-subcategory: Select software to develop use case diagram

1.3 Subcategory: Develop prototype

1.4 Subcategory: Present protype to project sponsors for approval

1. Main category 2: Implement SAP for the accounting department

2.1 Subcategory: Meet with users and develop an average use case

2.2 Subcategory: Generate use case diagram

2.2.1 Sub-subcategory: Review user’s stories and comments

2.2.2 Sub-subcategory : Select software to develop use case diagram

2.3 Subcategory: Develop porotype

2.4 Subcategory: Present porotype to project sponsors for approval

1. Main category 3: Implement SAP for the HR department
   1. Subcategory: Meet with users and develop an average use case
   2. Subcategory: Generate Use case diagram

3.2.1 Sub-subcategory: Review user’s stories and comments

3.2.2 Sub-subcategory Select software to develop use case diagram

* 1. Subcategory: Develop prototype
  2. Subcategory: Present prototype to project sponsors for approval

1. Main category 4: Verify that all subsystems are compatible with each other
   1. Subcategory: Input validations—Make sure that users only have access to authorized data.
   2. Subcategory: Gather potential updates for the next iteration
      1. Sub-subcategory: Interview users about issues/new features
      2. Sub-subcategory : Organize these users interviews into a new use case diagram
   3. Subcategory: Finalize requirements for the new iteration.
   4. Subcategory: Start work on new iteration